SPECTRA PLATFORM

Technical Debt Audit & Testing Strategy

Comprehensive Codebase Health Assessment

March 23, 2026

| 25 Debt Items Found | 4 Critical Security |
| --- | --- |
| ~0% Test Coverage | 3 Remediation Phases |

# Table of Contents

# 1. Executive Summary

This report presents a comprehensive technical debt audit of the Spectra platform, covering the Python CLI scanner, Express.js backend API, and Next.js frontend application. The audit identified 25 distinct debt items across security, architecture, code quality, testing, dependency management, and infrastructure concerns.

The most urgent finding is a near-total absence of automated tests: the Python scanner has a single 62-line test file, the backend has zero test files, and the frontend has zero test files. This, combined with four critical security vulnerabilities (command injection, disabled type safety, insecure JWT defaults, and timing-attack-vulnerable API key comparison), represents significant risk to production reliability and data security.

The remediation plan is organized into three phases spanning approximately 12 weeks, designed to be executed alongside ongoing feature work. Phase 1 (weeks 1–4) addresses all critical security issues and establishes a testing foundation. Phase 2 (weeks 5–8) tackles architectural debt and performance issues. Phase 3 (weeks 9–12) focuses on code quality, documentation, and monitoring.

| Severity | Count | Security | Non-Security | Est. Total Effort |
| --- | --- | --- | --- | --- |
| CRITICAL | 5 | 4 | 1 | ~3 weeks |
| HIGH | 10 | 3 | 7 | ~5 weeks |
| MEDIUM | 8 | 0 | 8 | ~3 weeks |
| LOW | 2 | 0 | 2 | ~1 week |

# 2. Prioritized Debt Inventory

Each item is scored using: Priority = (Impact + Risk) × (6 – Effort), where Impact and Risk are rated 1–5, and Effort is inverted so lower-effort fixes rank higher. Items are listed in descending priority order.

| ID | Severity | Category | Title | Score | Phase |
| --- | --- | --- | --- | --- | --- |
| TD-03 | CRITICAL | Security | JWT secret insecure fallback in non-production | 45 | 1 |
| TD-04 | CRITICAL | Security | API key comparison vulnerable to timing attacks | 45 | 1 |
| TD-01 | CRITICAL | Security | Subprocess command injection in NucleiScanner | 40 | 1 |
| TD-07 | HIGH | Security | Missing security headers in next.config.js | 35 | 1 |
| TD-12 | HIGH | Code Debt | Database connection handling not thread-safe | 32 | 2 |
| TD-02 | CRITICAL | Security | TypeScript strict mode disabled globally | 30 | 1 |
| TD-23 | MEDIUM | Code Debt | Ollama session leak - requests.Session() never closed | 30 | 2 |
| TD-05 | HIGH | Security | Tenant isolation gaps in Prisma queries | 27 | 1 |
| TD-18 | HIGH | Infrastructure | No CI/CD pipeline with test enforcement | 27 | 1 |
| TD-06 | HIGH | Security | Memory leaks in process management Maps | 24 | 2 |
| TD-11 | HIGH | Code Debt | Duplicated severity handling across 6+ files | 24 | 2 |
| TD-20 | MEDIUM | Architecture | No token refresh mechanism despite API existing | 24 | 2 |
| TD-14 | MEDIUM | Code Debt | Monolithic dashboard layout (452 lines) with duplicated nav | 20 | 3 |
| TD-15 | MEDIUM | Code Debt | 11 useState calls in vulnerability page - state explosion | 20 | 3 |
| TD-16 | HIGH | Dependency | Duplicate browser automation libraries (Puppeteer + Playwright) | 20 | 2 |
| TD-24 | MEDIUM | Code Debt | N+1 query patterns in scan service | 20 | 2 |
| TD-22 | MEDIUM | Infrastructure | No monitoring, metrics, or distributed tracing | 18 | 3 |
| TD-09 | HIGH | Architecture | God objects in service layer (2400+ line services) | 16 | 2 |
| TD-19 | MEDIUM | Code Debt | Inconsistent logging (28 console.log/error instances) | 16 | 3 |
| TD-13 | MEDIUM | Code Debt | report_generator.py has 826-line save_html() method | 15 | 3 |
| TD-17 | MEDIUM | Dependency | Unused langchain/langsmith dependencies | 15 | 3 |
| TD-10 | HIGH | Architecture | No dependency injection - all services are global singletons | 14 | 2 |
| TD-21 | LOW | Documentation | 80+ markdown files with stale/conflicting documentation | 12 | 3 |
| TD-25 | LOW | Architecture | sys.path.append anti-pattern in CLI entry point | 12 | 3 |
| TD-08 | CRITICAL | Test Debt | Near-zero test coverage across entire platform | 10 | 1 |

# 3. Detailed Findings by Component

## 3.1 Python CLI Scanner

The Python scanner consists of approximately 5,400 lines across core modules (src/) and root-level utilities. Key concerns include command injection vulnerabilities, thread-unsafe database access, duplicated business logic, and minimal test coverage.

### Security Vulnerabilities

- Command Injection (TD-01): nuclei_scanner.py passes user-supplied target URL directly to subprocess without sanitization. While shell=False prevents shell expansion, specially crafted URLs could still exploit Nuclei’s argument parser.

- Timing Attack on API Keys (TD-04): api/app.py uses Python == for API key comparison, enabling timing side-channel attacks to extract valid keys character by character.

- Prompt Injection: User-controlled vulnerability data is interpolated directly into Ollama prompts in ollama_vulnerability_analyzer.py without sanitization, allowing prompt injection.

### Code Quality Issues

- Severity handling duplicated across 6+ files (ai_analyzer.py, ollama_vulnerability_analyzer.py, report_generator.py, etc.) with hardcoded lists and priority mappings.

- report_generator.py contains an 826-line save_html() method with embedded CSS, inline JS, and duplicate markdown conversion logic.

- Thread-unsafe SQLite: cache_manager.py and models.py open/close connections per operation with a global singleton that is not protected by locks.

- requests.Session() created in OllamaVulnerabilityAnalyzer.__init__() but never closed, causing memory leaks in long-running batch scans.

- Magic numbers throughout: worker counts (8, 16), SVG circumference (282.7), progress bar widths (80, 100), timeouts, all hardcoded without configuration.

## 3.2 Platform Backend (Express.js)

The backend is the largest and most complex component with approximately 8,000+ lines across 25 services, 12 route files, and multiple middleware layers. The most pressing concerns are disabled TypeScript strict mode, god-object services, and complete absence of tests.

### Security Vulnerabilities

- TypeScript Strict Disabled (TD-02): tsconfig.json has strict: false, resulting in 455+ untyped ‘any’ usages. Routes use (req as any).user?.tenantId instead of properly typed requests. Type safety is completely compromised.

- JWT Secret Fallback (TD-03): auth.ts silently falls back to a hardcoded insecure secret when JWT_SECRET is missing. Token forgery is trivial in development, and misconfiguration in production could be catastrophic.

- Tenant Isolation Gaps (TD-05): Multiple services construct Prisma queries with ‘where: any’ types. Some updateMany calls don’t verify tenant ownership, risking cross-tenant data mutation.

### Architecture Issues

- God Objects: recon.service.ts (2,399 lines), scan-orchestrator.service.ts (1,388 lines), scan.service.ts (1,221 lines). Each handles multiple unrelated concerns: DNS lookups, process management, artifact persistence, and business logic.

- Global Singletons: All 25 services exported as module-level instances with no dependency injection. Circular dependencies possible, testing impossible without real infrastructure.

- Memory Leaks: Child processes stored in Maps with no TTL-based cleanup. If scans crash before explicit cleanup, process trees leak indefinitely.

- N+1 Queries: scan.service.ts fetches scans then loops to fetch vulnerabilities individually. No eager loading or batching.

- No pagination bounds: asset and vulnerability routes accept arbitrary ?limit values (e.g., limit=999999999) with no maximum.

## 3.3 Platform Frontend (Next.js)

The frontend comprises approximately 37 TypeScript/TSX files across the Next.js App Router structure. Primary concerns are component bloat, missing error boundaries, no token refresh, and zero test coverage.

### Key Issues

- Monolithic Layout: dashboard/layout.tsx (452 lines) handles desktop sidebar, mobile sidebar, top bar, and content with duplicated navigation markup between desktop and mobile views.

- State Explosion: vulnerabilities/page.tsx has 11 separate useState hooks mixing UI and data state. No useReducer or custom hooks for filter management.

- No Token Refresh: AuthContext has no auto-refresh despite authAPI.refreshToken() existing in the API layer. Sessions expire silently, forcing re-login.

- Missing Security Headers: next.config.js has no headers() export for X-Content-Type-Options, X-Frame-Options, or CSP.

- WebSocket Issues: No exponential backoff for reconnects, silent JSON parse failure, no ping/pong heartbeat for stale connection detection.

- Inconsistent Data Fetching: Two similar fetch functions (fetchAPI and fetchAPIWithMeta) with duplicated error handling. API URLs hardcoded throughout.

# 4. Testing Strategy

The current test coverage across the Spectra platform is effectively zero. This section presents a comprehensive testing strategy organized by component, with specific coverage targets and example test cases.

## 4.1 Current State

| Component | Test Files | Coverage | Framework |
| --- | --- | --- | --- |
| Python Scanner | 1 file (62 lines) | ~2% | pytest |
| Backend API | 0 files | 0% | Jest (not installed) |
| Frontend | 0 files | 0% | None configured |

## 4.2 Coverage Targets

| Component | Phase 1 | Phase 2 | Phase 3 | Steady State |
| --- | --- | --- | --- | --- |
| Python Scanner | 30% | 60% | 75% | 80%+ |
| Backend API | 25% | 55% | 70% | 80%+ |
| Frontend | 15% | 40% | 60% | 70%+ |

## 4.3 Python Scanner Test Plan

Framework: pytest + pytest-cov (already in requirements.txt). Focus on security-critical paths first.

### Unit Tests (Priority)

- NucleiScanner: Test command building with malicious URLs (XSS payloads, shell metacharacters, Unicode). Mock subprocess.run. Verify all user inputs are sanitized.

- AIAnalyzer: Test risk score calculation edge cases (empty results, all-critical, all-info). Test Ollama fallback behavior. Test prompt injection resistance.

- Database models: Test concurrent access, transaction rollback on error, JSON serialization edge cases.

- CacheManager: Test cache expiration, key collision detection, thread-safety under concurrent access.

- ReportGenerator: Test HTML output sanitization (XSS in vulnerability data), file I/O errors, Unicode handling, all output formats.

### Integration Tests

- Full pipeline: Scanner → Analyzer → Reporter → Database with mock Nuclei output and mock Ollama responses.

- API endpoints: Test all Flask routes with mock services, verify auth enforcement, input validation, and error responses.

- Batch processing: Test parallel_processor with varying worker counts, failure handling, and progress reporting.

## 4.4 Backend API Test Plan

Framework: Jest + Supertest (must add jest, @types/jest, ts-jest, supertest to devDependencies). Critical gap: Jest is referenced in scripts but not installed.

### Unit Tests (Priority)

- Auth middleware: Test JWT validation, expired tokens, malformed tokens, missing tokens, role-based access control, tenant isolation enforcement.

- Tenant isolation: Verify every Prisma query includes tenantId. Test cross-tenant access attempts return 403.

- Input validation: Test all Zod schemas with boundary values, XSS payloads, SQL injection strings, and oversized inputs.

- Vulnerability deduplication: Test fingerprint generation, case sensitivity handling, collision scenarios.

### Integration Tests

- Scan lifecycle: Create asset → Start scan → Monitor progress → View results. Test with mock Nuclei subprocess.

- WebSocket events: Test real-time scan progress broadcasting, multi-tenant isolation of events, reconnection handling.

- CLI ingest endpoint: Test POST /api/scans/ingest with valid/invalid/malformed scan data. Verify database persistence.

## 4.5 Frontend Test Plan

Framework: Vitest + React Testing Library + MSW (Mock Service Worker). Must add to devDependencies.

### Component Tests (Priority)

- AuthContext: Test login/register/logout flows, token storage, error handling (invalid credentials vs server error), auto-redirect on auth failure.

- WebSocketContext: Test connection lifecycle, reconnection with backoff, message parsing, stale connection detection.

- Dashboard page: Test KPI rendering, chart data transformation, loading states, error states, empty states.

- Error boundaries: Test error catching, fallback rendering, error recovery, nested boundary behavior.

### E2E Tests (Phase 3)

- Login → Dashboard → Start Scan → View Results (happy path)

- Multi-tenant isolation: Verify user A cannot see user B’s data

- Accessibility: Keyboard navigation, screen reader compatibility, color contrast

# 5. Phased Remediation Plan

The following plan is designed to run alongside feature work, allocating approximately 30% of engineering capacity to debt reduction. Each phase builds on the previous, with the most critical security and testing items addressed first.

## 5.1 Phase 1: Security & Testing Foundation (Weeks 1–4)

Goal: Eliminate all critical security vulnerabilities and establish automated testing with CI enforcement.

| ID | Task | Component | Effort | Week |
| --- | --- | --- | --- | --- |
| TD-04 | Fix API key timing attack (hmac.compare_digest) | Scanner | 2 hours | 1 |
| TD-03 | Remove JWT secret fallback, enforce env var | Backend | 2 hours | 1 |
| TD-01 | Add shlex.quote() + URL validation to scanner | Scanner | 4 hours | 1 |
| TD-07 | Add security headers to next.config.js | Frontend | 2 hours | 1 |
| TD-02 | Enable TypeScript strict mode (incremental) | Backend | 3 days | 1–2 |
| TD-05 | Audit & fix all tenant isolation queries | Backend | 3 days | 2 |
| TD-18 | Set up CI/CD with GitHub Actions | All | 2 days | 2–3 |
| TD-08 | Write security-critical unit tests (30% target) | All | 5 days | 3–4 |

## 5.2 Phase 2: Architecture & Performance (Weeks 5–8)

Goal: Break apart god objects, introduce dependency injection, fix memory leaks, and reach 55–60% test coverage.

| ID | Task | Component | Effort | Week |
| --- | --- | --- | --- | --- |
| TD-09 | Split recon.service.ts into focused services | Backend | 5 days | 5–6 |
| TD-10 | Introduce DI container (tsyringe) | Backend | 3 days | 5–6 |
| TD-06 | Fix process Map memory leaks + TTL cleanup | Backend | 2 days | 6 |
| TD-12 | Thread-safe SQLite with connection pooling | Scanner | 2 days | 6–7 |
| TD-11 | Extract shared Severity enum | Scanner | 1 day | 7 |
| TD-16 | Remove Puppeteer, standardize on Playwright | Backend | 1 day | 7 |
| TD-20 | Implement token refresh in AuthContext | Frontend | 1 day | 7 |
| TD-23 | Fix Ollama session leak (context manager) | Scanner | 2 hours | 7 |
| TD-24 | Fix N+1 queries with Prisma includes | Backend | 2 days | 8 |
| TD-08 | Expand test coverage to 55–60% | All | 5 days | 7–8 |

## 5.3 Phase 3: Code Quality & Observability (Weeks 9–12)

Goal: Clean up code quality issues, consolidate documentation, add monitoring, and reach steady-state coverage targets.

| ID | Task | Component | Effort | Week |
| --- | --- | --- | --- | --- |
| TD-13 | Refactor report_generator.py (Jinja2 templates) | Scanner | 3 days | 9–10 |
| TD-14 | Extract dashboard layout sub-components | Frontend | 2 days | 9 |
| TD-15 | Refactor vuln page state to useReducer | Frontend | 1 day | 9 |
| TD-19 | Replace console.log with Winston everywhere | Backend | 1 day | 10 |
| TD-22 | Add Prometheus metrics + correlation IDs | Backend | 3 days | 10–11 |
| TD-17 | Remove unused langchain dependencies | Scanner | 1 hour | 11 |
| TD-25 | Convert to proper Python package structure | Scanner | 2 days | 11 |
| TD-21 | Consolidate 80+ markdown files into docs/ | All | 2 days | 12 |
| TD-08 | Reach 70–80% coverage, add E2E tests | All | 5 days | 11–12 |

# 6. Dependency Audit

## 6.1 Python (requirements.txt)

- Unused: langchain, langchain-classic, langchain-community, langsmith — installed but not used in core scanner. Remove or move to optional extras.

- Heavy: playwright (1.57.0) installed for screenshot capture only. Consider lighter alternatives (Pillow + requests) or make optional.

- Config mismatch: config.yaml references model mannix/llama3.1-8b-abliterated but code uses hf.co/mlabonne/Meta-Llama-3.1-8B-Instruct-abliterated:BF16.

- Missing: No pydantic for API validation, no safety scanner (safety/pip-audit), no transitive dependency pinning.

## 6.2 Backend (package.json)

- Duplicate: Both puppeteer (^24.36.0) and playwright (^1.58.0) installed. Standardize on one.

- Missing test framework: package.json scripts reference jest but jest is not in devDependencies. Must add jest, ts-jest, @types/jest, supertest.

- Rate limiting: express-rate-limit installed but not visibly applied to routes. Either configure or remove.

- Security scanning: No npm audit integration, no snyk or equivalent in CI pipeline.

## 6.3 Frontend (package.json)

- No testing: No vitest, jest, @testing-library/react, or any test runner configured.

- No accessibility linting: eslint-plugin-jsx-a11y not installed despite dashboard-heavy UI.

- No pre-commit hooks: husky/lint-staged not configured. Lint and format checks only run if developer remembers.

# 7. Recommendations Summary

The Spectra platform has strong product functionality but carries significant technical debt that poses real risk to production reliability, security, and development velocity. The four critical security items (TD-01 through TD-04) should be addressed within the first week, as they represent exploitable vulnerabilities with straightforward fixes.

The near-zero test coverage (TD-08) is the single most impactful debt item, as it enables all other issues to reach production undetected. Establishing a CI pipeline with test enforcement (TD-18) should run in parallel with the initial security fixes.

For the architectural debt (TD-09, TD-10), avoid the temptation to rewrite. Instead, extract one service at a time using the Strangler Fig pattern: create the new focused service, route new code through it, and gradually migrate existing callers.

The testing strategy follows the standard pyramid: many fast unit tests for business logic and security boundaries, fewer integration tests for API contracts and data flows, and minimal E2E tests for critical user journeys. Coverage targets are aggressive but achievable given the codebase size.

## Quick Wins (< 1 day each)

- Replace == with hmac.compare_digest() for API key check (TD-04, 2 hours)

- Remove JWT secret fallback in auth.ts (TD-03, 2 hours)

- Add security headers in next.config.js (TD-07, 2 hours)

- Fix Ollama session leak with context manager (TD-23, 2 hours)

- Remove unused langchain dependencies (TD-17, 1 hour)

- Add shlex.quote() to scanner subprocess calls (TD-01, 4 hours)

This report was generated from a comprehensive code-level analysis of 37 frontend files, 25+ backend services, and 15+ Python scanner modules. All findings include specific file paths and line numbers for immediate action.